Project Execution Brief

Vertex AI Layout-to-JSON Foundation for Adobe InDesign Workflow

Prepared for internal execution and team handoff

# 1. Project Summary

This project is focused on building the first working foundation of a private AI-driven system that can learn from Adobe publication files and generate structured JSON layout instructions. The generated JSON will then be consumed by the client’s existing server-side process to recreate Adobe InDesign output.

The client is not asking for a general content generation system. The real need is a layout-aware workflow that understands page structure, page intent, asset placement, text styling, overflow behavior, image bleed behavior, and multi-page composition.

# 2. Client Goal

The client’s end goal is to be able to prompt the system in natural language and have it generate production-ready JSON for magazine and newsletter layouts.

Convert layout intent into structured JSON, not free-form text.

Support Adobe-style publication pages using images, text blocks, links to source text files, and layout rules.

Keep all training and workflow data proprietary and isolated in the client’s controlled cloud environment.

Enable the client team to continue training and maintaining the workflow after initial setup.

Provide clear documentation so the process does not depend on one person being available.

# 3. What the Client Has Already Provided

Sample JSON outputs representing full publication structure, page settings, assets, text styles, positions, and size rules.

Adobe-related source files and linked assets in zipped exports.

Descriptive notes explaining what each JSON section and page is doing.

Special cases that are important for model behavior and rule learning.

Additional prompt examples that explain overflow handling, image bleed, overlay text, and page-to-page continuation behavior.

# 4. Core Problem We Are Solving

The main technical challenge is not only generating JSON. The challenge is generating the correct JSON structure for a page layout system that depends on precise positioning, asset behavior, styling rules, and page logic.

A page may contain multiple article boxes, images, custom text, ads, and layout metadata.

Text may continue from one box to another on the same page.

Text may overflow from one page to the next.

Images may bleed across page boundaries or spread across adjacent pages.

Pages may use different editorial patterns such as cover, full-page ad, contents, feature story, pet section, recipe, or article continuation.

The same document can mix different visual structures, so the system needs layout intelligence, not just field filling.

# 5. Scope of Phase 1

Phase 1 is about creating a strong and usable foundation. It is not the final scale-up phase.

Review and normalize the full batch of training examples.

Map source assets, page intent, and JSON schema into a clear internal structure.

Design and set up the private workflow architecture inside Vertex AI / Gemini enterprise-aligned environment.

Prepare the initial structured generation flow using the sample data and special cases.

Add validation thinking early so malformed outputs do not flow directly to the client’s converter.

Document the process so the client team can continue with future samples.

# 6. Recommended Stack

## 6.1 Cloud and AI Platform

Google Cloud Platform

Vertex AI

Gemini Enterprise / enterprise-level configuration for privacy-sensitive workflow

## 6.2 Storage and Data Organization

Google Cloud Storage buckets for source files, normalized training pairs, and generated artifacts

Clear foldering for raw samples, cleaned samples, linked assets, page metadata, and validation outputs

## 6.3 Processing and Orchestration

Python-based preprocessing pipeline

Schema normalization layer

Rule-based validation layer

Prompt and structured generation orchestration within Vertex AI

## 6.4 Output and Downstream Integration

Structured JSON output aligned to the client’s expected format

Client’s existing server remains responsible for taking JSON and producing Adobe InDesign-compatible output

# 7. Why This Stack Is the Right Fit

It supports private enterprise configuration for proprietary data handling.

It keeps the workflow inside the client’s cloud boundary instead of sending production logic into public tools.

It allows iteration over prompts, schema controls, generation testing, and future evaluation in one managed environment.

It separates raw training data, normalized data, generated output, and validation flow cleanly.

It gives the client a path to continue after setup instead of depending on a one-off prototype.

# 8. High-Level Architecture

The working system should be thought of as five layers:

Input layer: raw Adobe-linked files, JSON, descriptions, prompts, and special cases.

Normalization layer: converts raw examples into a consistent internal training-ready format.

Layout understanding layer: captures page intent, asset type, page role, overflow rules, image bleed rules, and section behavior.

Generation layer: converts user prompt plus learned examples into schema-aligned JSON.

Validation layer: checks structure, required fields, coordinates, page logic, and downstream compatibility before handoff.

# 9. Required Approach

The project should be executed as a structured systems problem, not as a simple fine-tuning task.

Do not treat this as raw model training only.

Begin with schema mapping and data cleanup.

Use prompt-driven structured generation aligned to the existing JSON format.

Leverage the descriptive notes and special cases as part of layout reasoning, not only as comments.

Document assumptions early, especially around overflow behavior, image stretch/bleed behavior, and page continuation rules.

Keep the pipeline modular so future samples can be added without redesigning the full system.

# 10. Detailed Execution Plan

## 10.1 Data Review and Normalization

Review all provided JSON samples, attached assets, descriptive notes, and special case prompts.

Identify inconsistent formatting, duplicate keys, malformed values, or export artifacts.

Map raw paths, asset references, and page structures into a clean, reusable structure.

Create internal reference notes for page roles and layout patterns.

## 10.2 Schema Mapping

Document top-level schema blocks such as project info, document settings, pages, assetsText, assetsImage, assetsAd, styles, positions, and sizes.

Define required vs optional fields.

Identify how custom text, linked articles, image settings, and page metadata are represented.

## 10.3 Special Case Incorporation

Two text boxes on one page with overflow continuation.

Image bleed across adjacent pages.

Page with image overlay text and multi-page overflow behavior.

Use these as controlled examples for rule learning and validation tests.

## 10.4 Initial Generation Workflow

Design the first inference path for generating schema-aligned JSON from structured intent.

Test against sample publication logic and special cases.

Ensure early outputs can be reviewed during Milestone 2.

## 10.5 Validation and Documentation

Create basic rules for checking output completeness and layout safety.

Write step-by-step notes for how new samples should be added later.

Prepare handoff material for backup team members.

# 11. Timeline and Milestones

| Milestone | Focus | Timeline |
| --- | --- | --- |
| Milestone 1 | Foundation setup, data review, schema mapping, normalization planning, setup direction | 9 business days |
| Milestone 2 | Initial generation workflow, special case handling, and early inference review | 7 business days |
| Milestone 3 | Validation, documentation, handoff preparation, and Phase 1 foundation completion | 6 business days |

Total estimated Phase 1 duration: approximately 22 business days.

# 12. What Should Be Visible by Milestone 2

Initial inference results should start becoming visible in Milestone 2.

These results are expected to be early workflow outputs, not fully matured production outputs.

The purpose is to validate direction, schema handling, and special case behavior early instead of waiting until final handoff.

# 13. Client Dependencies and What We Need from Them

Enterprise-ready Gemini / Vertex account to be opened before implementation moves into live workflow setup.

Confirmation that the latest files and special cases represent the approved Phase 1 training direction.

Availability for quick clarifications on edge-case behavior when needed.

Continued delivery of future training samples in the same structured manner where possible.

Separate notes for JSON meaning are preferred over comments inside the JSON itself.

# 14. Risks and Watch Items

Source JSON may include formatting artifacts, duplicate blocks, or export inconsistencies that need cleanup.

Some linked assets may have path issues or format conversion issues across environments.

Page intent can be lost if raw JSON is used without the descriptive notes.

If schema normalization is skipped, later training and inference consistency will suffer.

Privacy setup should be confirmed before live implementation work begins in the client environment.

# 15. Internal Team Guidance

Treat this as a system design and data-structuring engagement first, and a model workflow engagement second.

Do not rush into model tuning before schema cleanup and page-role understanding are done.

Maintain a running internal note of every discovered page pattern and exception.

Keep all naming, field mapping, and preprocessing logic consistent from the start.

Every step should be documented so another engineer can continue without needing chat history.

# 16. Immediate Next Steps

Start with Milestone 1

Set up the internal working folder structure for raw files, normalized files, schema notes, and special cases.

Prepare the schema mapping sheet and normalization checklist.

Confirm client cloud readiness for enterprise Gemini / Vertex usage before implementation moves beyond foundation work.

Plan a short internal review before starting Milestone 2 to make sure the data model is clean enough for initial inference work.